# Sprint 1 Readiness Packet

## Planned Sprint 1 Stories

| Backlog ID | Title | User Story | Priority | Story Points | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Register Account | As a new user, I want to register an account with my email and password, so that I can access features. | High | 1 | A registration form accepts a valid email and password. The system rejects emails already in use with a clear error message. The system rejects passwords that do not meet security requirements with a clear error message. On success, a verification email is sent to the user. Upon successful email verification, the user is prompted to log in. |
| 1.2 | Login | As a returning user, I want to log in with my email and password, so that I can access my account. | High | 2 | A login form accepts a valid registered email and password. On success, the user is redirected to the dashboard within 2 seconds. On failure, an error message states “Email or password is incorrect” without revealing which field is wrong. The system enforces lockout after 5 consecutive failed attempts for 15 minutes. Session terminates after 30 minutes of inactivity and requires re-authentication. |
| 1.3 | Reset Password | As a user who forgot a password, I want to reset it via email, so that I can regain account access. | Medium | 5 | A “Forgot password?” link is available on the login page. Submitting a registered email sends a reset link that expires in 30 minutes and can be used once. On success, the user is prompted to log in with the new password. For unregistered emails, the UI still confirms that an email was sent without revealing account existence. |
| 1.4 | Delete Account | As a user who no longer wants to use the services, I want to permanently delete my account so that my personal data is erased and no longer stored. | Low | 3 | The system provides an option for the user to permanently delete their account from the settings page. The user is asked to confirm the deletion action (e.g., via password re-entry or confirmation dialog). On confirmation, the account and all associated personal data are removed from the system. The user receives a confirmation message or email stating that the account has been deleted. The system prevents login with deleted credentials after account deletion. Any active sessions are terminated immediately upon account deletion. Non-personal, anonymized data (e.g., analytics, aggregated logs) may be retained but is no longer linked to the deleted account. |
| 2.1 | Fetch News Sources | As a user, I want the system to fetch articles from multiple news sources so that I can access diverse perspectives. | High | 3 | The system fetches articles from at least 3 external sources via API or RSS. Fetching occurs automatically every 15 minutes. The system logs errors when a source fails. |
| 2.2 | Deduplicate Articles | As a user, I want duplicate articles removed so that I don’t see the same story repeated. | High | 13 | Articles with identical content or headlines are detected and merged. Only the most complete version of a duplicated article is shown. |
| 2.3 | Categorize Content | As a user, I want articles categorized by topic so that I can browse news that interests me. | High | 5 | Articles are automatically tagged with a topic (e.g., politics, tech, health). Users can filter articles by topic. |
| 2.4 | Timestamp Articles | As a user, I want to see publication timestamps so that I know how current an article is. | High | 8 | All articles display publication date and time. Articles are ordered by recency by default. |
| 3.1 | Tailor Versions | As a user, I want tailored versions of articles so that I can understand complex topics at my current level of knowledge. | High | 21 | The system tailors articles based on user’s reading history. Frequent readers of a topic receive shorter, less basic articles. |
| 3.2 | Switch Levels | As a user, I want to switch between complexity levels (beginner/intermediate/expert) so that I can choose the detail I need. | High | 21 | Each article can be simplified into 3 levels: beginner, intermediate, expert. Switching levels updates the text instantly. Simplified text preserves the key facts of the original. |
| 3.3 | Highlight Technical Terms | As a user, I want technical terms highlighted so that I can easily spot unfamiliar words. | High | 13 | The system automatically highlights jargon or complex terms. Highlighted terms have consistent visual formatting. |
| 3.4 | Provide Explanations | As a user, I want definitions shown in tooltips/popups so that I can learn without leaving the article. | High | 13 | Definitions are shown via popup or expandable text. Popups do not block the main reading flow. Definitions are concise and relevant to the context. |
| 4.1 | Select Preferences | As a user, I want to select my preferred topics so that I get relevant news. |  | 3 | Users can choose preferred topics during onboarding. Preferences can be updated anytime in settings. |
| 5.2 | Filter by Source | As a user, I want to filter by source so that I can read from publishers I trust. |  | 5 | Users can restrict results to a specific source. The filter applies instantly without reloading the page. |
| 5.3 | Filter by Date | As a user, I want to filter by date so that I can find the latest news. |  | 5 | Users can select a date range. Only articles within the range are displayed. |

## KPIs

| Objective | Baseline -> Target | Measure | Owner |
| --- | --- | --- | --- |
| User Management Set Up | 0 -> 85% | Ability to CRU users | Scarlett |
| Aggregate Content | 0-> 50% | Ability to decouple articles and scrape based on key words | Kaura |
| Drive AI Explanations & Personalizations | 0-> 30% | Basis to train model | Sharaf & Vivek |
| Notifications sent to users | 0 -> 40% | Ability to set up the pop-ups for the alerts | Sharaf |
| User Interface looks clean | 0 -> 60% | Able to set up a shell and navigate to pages as designed even if empty | Kaura |