Sprint 2 Readiness Document

Sprint 2 Goals

Features:

- Personalized Recommendations: Implement the recommendation engine to suggest articles based on reading history.

- Feedback Loops: Enable users to rate recommendations ("useful"/"not useful") and flag unclear definitions to improve the model.

- Real-Time Alerts: Implement a system to push breaking news alerts for subscribed topics within 5 minutes of publication.

- AI Integration (Carry Over): Finalize the AI API integration to allow users to toggle complexity levels and view definition tooltips.

- Discovery: Implement "Trending Topics" on the dashboard.

- User Uploads: Allow users to upload images for article creation.

Improvements:

- Full Article Access: Ensure clicking a card retrieves and renders the full text body.

- Mobile Responsiveness: Refine UI/UX for the article reading view on smaller screens.

Backlog Review

| User Story/Task | Status in Sprint 1 | Action for Sprint 2 | Notes/Reason |
| --- | --- | --- | --- |
| 1.1 Register Account | Completed | None | Core authorization delivered. |
| 1.2 Login | Completed | None | Core authorization delivered. |
| 2.1 Fetch News Sources | Completed | None | News API functioning and fetching news. |
| 2.2 Deduplicate Articles | Completed | None | Unique IDs implemented in database to prevent duplicates. |
| 2.3 Categorize Content | In Progress | Carry Over | Filter UI works and API comes with prebuilt categories, but backend categorization logic is not implemented. |
| 2.4 Timestamp Articles | Completed | None | Dates displayed correctly from API. |
| 3.2 Switch Levels | In Progress | Carry Over | Levels created on registration, but switching is not functional. |
| 4.1 Select Preferences | Completed | None | User topic selection delivered. |
| 4.3 Feedback on Recs | In Progress | Carry Over | UI configured, backend connection missing. |
| 7.1 Subscribe to Topics | In Progress | Carry Over | Subscription UI done, but alerts not configured. |

Sprint Planning

| Story/Task | Assigned To | Est. Points | Status (Ready/In Progress) |
| --- | --- | --- | --- |
| 1.3 Reset Password | Vivek | 5 | Ready |
| 1.4 Delete Account | Scarlett | 3 | Ready |
| 2.3 Categorize Content (Carry Over) | Kaura | 5 | In Progress |
| 3.1 Tailor Versions (Carry Over) | Sharaf | 21 | In Progress |
| 3.2 Switch Levels (Carry Over) | Vivek | 21 | In Progress |
| 3.3 Highlight Technical Terms | Scarlett | 13 | Ready |
| 3.4 Provide Explanations (Carry Over) | Kaura | 13 | In Progress |
| 4.2 Article Recommendation | Sharaf | 8 | Ready |
| 4.3 Feedback on Recs (Carry Over) | Vivek | 5 | In Progress |
| 5.4 Trending Topics | Scarlett | 13 | Ready |
| 6.1 Feedback on Tailored Articles | Kaura | 34 | Ready |
| 6.2 Feedback on Definitions | Sharaf | 21 | Ready |
| 7.1 Subscribe to Topics (Carry Over) | Vivek | 8 | In Progress |
| 7.2 Breaking News Alerts | Scarlett | 13 | Ready |
| 7.3 Manage Alerts | Kaura | 8 | Ready |
| 8.1 User Image Upload (New) | Sharaf | 8 | Ready |