### Version 1.0 – Foundations (Sprint 1)

Objective: Build the baseline platform — authentication, aggregation, and initial UI.

Included PBIs

- User Management: Register Account, Login, Reset Password

- Content Aggregation: Fetch News Sources, Deduplicate Articles, Categorize Content, Timestamp Articles

- Search & Discovery (minimal): Keyword Search

NFRs Introduced / Validated

- NFR-1 Performance: 95 % of responses ≤ 2 s, max ≤ 5 s under ≤10 req/s. → Benchmark baseline.

- NFR-2 Security: TLS 1.3 + RBAC enforced for all user/admin actions. → Functional test with restricted endpoints.

- NFR-3 Availability: Uptime target 99.5 % (instrumentation set up).

- NFR-6 Accessibility (Initial): Basic contrast/dark-mode support validated against WCAG 2.1 AA colors.

Milestone:

Working MVP: Users can register/login and view aggregated, de-duplicated articles from ≥3 sources with a minimal UI. Core performance and security baselines established.

### Version 2.0 – Core AI Experience (Sprint 1 Continuation)

Objective: Deliver the core differentiator — AI-generated summaries, complexity levels, and personalization.

Included PBIs

- AI-Driven Adaptations: Tailor Versions, Switch Levels, Highlight Technical Terms, Provide Explanations

- Personalization & Recommendations: Select Preferences, Article Recommendations

- UI Enhancements: Clearer reading layout, topic filters

NFRs Introduced / Validated

- NFR-1 Performance: Validate response times for AI summarization ≤ 2 s (95 %) and page renders ≤ 1 s.

- NFR-4 Scalability: Load-test with 10 req/s and 10 000 users → ≤ 10 % response-time degradation.

- NFR-2 Security: MFA requirement for admin LLM configuration actions.

- NFR-6 Accessibility: Font scaling 200 %, contrast ≥ 4.5:1 verified in adaptive reading modes.

Milestone:

Core Feature Demo: Personalized, AI-simplified articles with term highlights, explanations, and topic-based recommendations fully operational.

### Version 3.0 – Scale & Feedback (Sprint 2)

Objective: Enhance reliability, notifications, and continuous feedback integration.

Included PBIs

- Feedback & Learning Loop: Feedback on Tailored Articles, Feedback on Definitions

- Notifications & Alerts: Subscribe to Topics, Breaking News Alerts, Manage Alerts

- Personalization Refinements: Avoid Duplicate Recommendations

NFRs Introduced / Validated

- NFR-3 Availability: Measure actual uptime ≥ 99.5 % via monitoring.

- NFR-5 Reliability / Recovery: Simulate service failure → auto-recovery ≤ 60 s with 0 data loss.

- NFR-1 Performance: Confirm search + alerts ≤ 2 s response under load.

- NFR-4 Scalability: Verify horizontal scaling efficiency on 10 req/s stress test.

Milestone:

Operational Stability: Notifications functional, feedback data logged, recovery validated under simulated failures.

### Version 4.0 – Release & Polish (Sprint 2 Continuation)

Objective: Final compliance, accessibility, and quality validation for release.

Included PBIs

- Feedback & Learning Loop: Continuous Improvement — mock model retraining.

- User Management: Delete Account — data-erasure compliance.

- UI/UX Polish: Final accessibility and presentation adjustments.

NFRs Introduced / Validated

- NFR-2 Security: Final MFA + audit-log verification (100 % privileged actions logged).

- NFR-6 Accessibility: Full WCAG 2.1 AA audit pass.

- NFR-1 Performance: Re-test final response metrics ≤ 2 s (95th percentile).

- NFR-3 Availability: Final monitoring confirmation ≥ 99.5 %.

Milestone:

Final Release Candidate: Fully accessible, secure, and performant AI-driven news platform ready for presentation; all NFR targets met and verified.